# Document Remediation Checklist & Readiness

SFSU AT Canvas Remediation Program — Working Group Review Form

| Reviewer name | Role / unit | Date reviewed | Meeting date |
| --- | --- | --- | --- |

How to fill this out

Checklists: replace the ☐ box with ☒ (or type an X) to mark an item done. In Word you can also select the box and change it.

Shaded gray cells are for you to type in — status you disagree with, owners, notes, and decisions.

Part 5 is the discussion agenda: capture the group’s decision, owner, and due date for each open item.

Save a copy with your name (e.g., …_JSmith.docx) or edit the shared copy in Box.

Status legend:  ✅ Ready   ● In progress / drafted   ☐ Not started   ❓ Needs a group decision

# Part 1 — Infrastructure Readiness

Pre-assessed status is in the Status column. Use the last two columns to assign an owner and record notes or a decision.

| Component | Status | Owner | Notes / Decision |
| --- | --- | --- | --- |
| Remediation SOPs (per file type) | ● In progress |  |  |
| Triage / decision tree | ● In progress |  |  |
| Adobe Acrobat Pro | ❓ Confirm |  |  |
| ABBYY FineReader (OCR) | ❓ Confirm |  |  |
| Equidox (PDF remediation) | ❓ Decide + FERPA |  |  |
| PAC 2024 (QA checker) | ☐ Not started |  |  |
| NVDA (screen-reader QA) | ✅ Ready |  |  |
| UDOIT (course scanning) | Phase 2 |  |  |
| Training resources | ● In progress |  |  |
| Intake process (how work arrives) | ☐ Not started |  |  |
| Tracking log (minimal viable) | ☐ Not started |  |  |
| QA / sign-off policy | ● In progress |  |  |
| Process-documentation system | ✅ Ready |  |  |
| Student staffing | ● In progress |  |  |
| Tier-C escalation destination | ❓ Decide |  |  |
| Delivery convention (naming/return) | ❓ Decide |  |  |

# Part 2 — Tools by Task

Proposed tools shown; record the group’s decision in the last column.

| Task | Proposed tool | QA | Group decision |
| --- | --- | --- | --- |
| OCR (scanned PDFs) | ABBYY FineReader | — |  |
| PDF tagging/remediation | Equidox (primary) / Acrobat Pro | PAC 2024 + NVDA |  |
| Word / PowerPoint / Excel | Native Office + Accessibility Checker | Office checker |  |
| Alt text (incl. complex) | Manual; DIAGRAM Center / POET | Human review |  |
| Convert to Canvas Page/HTML | Canvas RCE + UDOIT convert | Canvas checker + UDOIT |  |
| STEM / math | Escalate (MathType / specialist) | Specialist |  |
| Automated QA gate | Acrobat Full Check + PAC 2024 | — |  |
| Screen-reader QA | NVDA (Win) / VoiceOver (Mac) | — |  |

Recommendation: Equidox as the student default (easier than Acrobat’s tag tree) with Acrobat retained for edge cases — pending a FERPA/data-handling review, since Equidox is cloud. QA (PAC 2024 + NVDA) is the same either way.

# Part 3 — Per-File-Type Remediation Checklists

First, for every item (triage)

☐  Confirm it’s actually in use (don’t remediate dead content)

☐  Check for an existing accessible version (publisher / AIMHub / prior work)

☐  Source file available? If yes → use the source SOP, not the PDF SOP

☐  Assign a tier (A basic / B intermediate / C escalate)

☐  Log it in the tracker (course, instructor, source, type, tier, assignee, date)

| Notes: |  |
| --- | --- |

Born-digital PDF

☐  Set Title, show Title in window, set Language, clear security blocks

☐  Auto-tag, then correct (never trust auto-tag)

☐  Headings H1–H6 logical, no skipped levels (bold text ≠ heading)

☐  Real lists; descriptive link text

☐  Tables: TH + scope (Table Editor — header cells red, data gray)

☐  Figures: meaningful alt text; decorative → artifact

☐  Reading order verified; tab order = Use Document Structure; bookmarks for long docs

| Notes: |  |
| --- | --- |

Scanned / image-only PDF

☐  Confirm image-only (text won’t select)

☐  Scan quality OK (300 DPI, deskew/despeckle) — else get a better copy

☐  OCR first (ABBYY preferred), set correct language

☐  Verify OCR accuracy — especially numbers/tables

☐  Then do the full born-digital tagging checklist

☐  Handwriting / math / unreadable → Tier C escalate

| Notes: |  |
| --- | --- |

Microsoft Word (source-first, highest value)

☐  Headings via Styles (verify in Navigation Pane)

☐  Alt text; mark decorative; don’t use auto-generated alt

☐  Tables: header row + Repeat Header Rows; no merged/layout cells

☐  Real lists; descriptive links; no important content in text boxes

☐  Contrast OK; no color-only meaning; set Title + Language

☐  Export: Save As PDF with “Document structure tags” — never Print-to-PDF

| Notes: |  |
| --- | --- |

PowerPoint

☐  Built-in layouts (not free-floating text boxes)

☐  Unique, meaningful slide titles (check Outline View)

☐  Reading order (Reading Order Pane: top = read first)

☐  Alt text; charts/SmartArt described; decorative marked

☐  Simple tables w/ header row; link text; contrast

☐  Embedded media → route to Phase 3 captioning

☐  Export tagged PDF (not Print-to-PDF)

| Notes: |  |
| --- | --- |

Excel

☐  Format data as a real Table (“My table has headers”); name it

☐  No merged cells (use Center Across Selection); no blank spacer rows

☐  Unique sheet-tab names; delete blank sheets; A1 populated

☐  Alt text on charts + underlying data accessible

☐  No color-only meaning; no red-only negatives; contrast OK

| Notes: |  |
| --- | --- |

Images / alt text (cross-cutting)

☐  Classify: decorative / informative / functional / complex

☐  Decorative → marked/skipped; informative → concise meaningful alt

☐  No “image of…”, no filenames, no auto-generated alt

☐  Complex (charts/diagrams) → short alt + long description / data table (often Tier C)

| Notes: |  |
| --- | --- |

Convert to Canvas Page / HTML

☐  Content mostly linear text AND copyright allows conversion

☐  Headings start at H2 (H1 = page title); real lists; link text

☐  Image alt; simple tables w/ headers; contrast

☐  Canvas RCE checker clean; record copyright decision

| Notes: |  |
| --- | --- |

STEM / math & Tier-C

☐  Stop — don’t do Tier-C with the standard toolset

☐  Mark “Escalated — Tier C” in the tracker with reason

☐  Route to the agreed destination (decided in Part 5)

| Notes: |  |
| --- | --- |

# Part 4 — Cross-Cutting QA Gate (every document)

☐  Gate 1 — Automated: Office checker (source) / Acrobat Full Check + PAC 2024 (PDF) → 0 errors

☐  Gate 2 — Human: reading order · heading levels · meaningful alt · table-header logic · NVDA spot-check (Tier B)

☐  Close-out: record time, pages, issues fixed, checker result, QA reviewer in the tracker

Automated-clean ≠ accessible. Both gates are required.

# Part 5 — Open Decisions (discussion agenda)

Capture the group’s decision, owner, and due date for each.

1. Primary PDF tool — Equidox vs. Acrobat as the student default? (triggers a FERPA/data-handling review for Equidox)

| Decision |  |
| --- | --- |
| Owner |  |
| Due |  |

2. Confirm CSU ATI licensed inventory — WebAIM course, CCC micro-courses, ABBYY, Equidox, UDOIT. (SFSU is CSU, not CCC — ATI is our channel.)

| Decision |  |
| --- | --- |
| Owner |  |
| Due |  |

3. Tier-C escalation destination — in-house specialist? outsource? DPRC + AIMHub? Who owns the handoff?

| Decision |  |
| --- | --- |
| Owner |  |
| Due |  |

4. QA ownership — who signs off, initial 100%-QA count per student, sampling rate after.

| Decision |  |
| --- | --- |
| Owner |  |
| Due |  |

5. Tracker — build the minimal spreadsheet now (define columns) or wait for Phase 5?

| Decision |  |
| --- | --- |
| Owner |  |
| Due |  |

6. Intake & delivery — how work arrives (mailbox / form / Box), file-naming, where files go back.

| Decision |  |
| --- | --- |
| Owner |  |
| Due |  |

7. AI first-pass — use one? what human-review protocol? (stance: first-pass only, mandatory review, no-training clause)

| Decision |  |
| --- | --- |
| Owner |  |
| Due |  |

8. Copyright review — process for PDF→Canvas-Page conversions of published readings.

| Decision |  |
| --- | --- |
| Owner |  |
| Due |  |

9. Source-first policy — can/should we ask faculty for original Word/PPT files?

| Decision |  |
| --- | --- |
| Owner |  |
| Due |  |

10. Pilot scope — which courses/documents do we remediate first?

| Decision |  |
| --- | --- |
| Owner |  |
| Due |  |

## Related documents

Per-type SOPs: plans/phase-1/remediation-procedures/

Training catalog & onboarding: plans/phase-1/training/

Local process docs & templates: plans/phase-1/process-documentation/

Phase plan: plans/phase-1-document-remediation.md  ·  Background: background-research.md