# Video Captioning Tracker & Workflow

SFSU AT Canvas Remediation Program — Phase 3 (Video & Captioning)

Note: documents are the current Phase 1 priority; this captures the captioning plan for working-group discussion and future tracking.

| Tracker owner | Last updated | Review cadence | Vendor / platform |
| --- | --- | --- | --- |

Purpose

Define how course video gets captioned to standard, track the infrastructure that makes it possible, and provide the working checklists. Built around Canvas Studio as the platform of record plus an outsourced professional captioning vendor, with students reviewing/editing output.

Status legend:  ☐ Not started   ◐ In progress   ✓ Ready (unverified)   ✅ Verified   ⛔ Blocked (needs a decision)

# 1. Caption Quality Standard (tiered)

Adapted from the University of Washington model. A DPRC captioning accommodation always triggers the top tier.

| Tier | Trigger | Accuracy standard | Path |
| --- | --- | --- | --- |
| High | DPRC captioning accommodation in the course | 99%+, human-verified | Vendor; student QA on receipt |
| Medium | Reused/recurring recordings; reported bad captions; high-enrollment | 97%+ | Vendor, or ASR + student edit pass |
| Low | Single-use, one-course, low-audience | Unedited ASR acceptable | Canvas Studio auto-captions |

Rationale: machine captions alone are rarely accurate enough for compliance; vendor accuracy estimates set the threshold for routing to human review. A blended tiered model costs a fraction of captioning everything manually.

# 2. Captioning Infrastructure Readiness

| Component / Ready when… | Owner | Status | Verified | Notes |
| --- | --- | --- | --- | --- |
| Canvas Studio (platform of record) Ready when: configured; faculty can upload video; auto-captions generate; a test video captioned end-to-end. |  | ◐ In progress |  |  |
| Professional captioning vendor Ready when: contract signed with turnaround + accuracy SLA and a no-AI-training-on-our-content clause; test job delivered. |  | ⛔ Not selected |  |  |
| Student captioning QA Ready when: students trained to review/edit vendor + ASR output to the tier standard, and certified on a sample. |  | ☐ Not started |  |  |
| Caption-coverage census (CanvasBot) Ready when: video inventory across active courses with caption status — since UDOIT/Ally do not see most video. |  | ☐ Not started |  |  |
| DPRC caption-accommodation intake Ready when: a defined path to receive caption accommodation requests with lead time (target: 4 weeks pre-term). |  | ⛔ Needs DPRC |  |  |
| External / YouTube video handling Ready when: legal opinion obtained on capturing & captioning external video; capture pipeline built or shelved accordingly. |  | ⛔ Legal review |  |  |

# 3. Workflow Checklists

A. Proactive (new content)

☐  Faculty uploads video to Canvas Studio

☐  Studio auto-ASR captions generated

☐  Assign tier (High / Medium / Low)

☐  Route Medium/High to vendor or student edit queue

☐  QA to tier standard → publish

| Notes: |  |
| --- | --- |

B. Accommodation-driven (High tier / 99%)

☐  DPRC caption accommodation received for the course

☐  Inventory the course video (CanvasBot / manual)

☐  Submit to captioning vendor

☐  Student QA against 99% standard on receipt

☐  Deliver; log lead time vs the 4-week pre-term target

| Notes: |  |
| --- | --- |

C. Legacy backlog

☐  Run caption-coverage census across active courses

☐  Produce a coverage report (videos, minutes, caption status)

☐  Prioritize per program rules (DPRC-enrolled courses first)

☐  Work the queue by tier

| Notes: |  |
| --- | --- |

# 4. What to Track (metrics)

% of course video minutes captioned, by tier

Vendor turnaround vs SLA

QA correction rate on vendor/ASR output

Accommodation lead time vs the 4-week standard

% of new video entering via Canvas Studio vs external links (should trend up)

Per-course tracking template (copy rows as needed):

| Course / section | Video minutes | Captioned % | Tier | Status / notes |
| --- | --- | --- | --- | --- |

# 5. Open Decisions (captioning-specific)

☐  Ratify the tier triggers with DPRC (what counts as a captioning accommodation → High tier).

☐  Select the captioning vendor; set turnaround + accuracy SLA and the no-AI-training clause.

☐  Canvas Studio upload policy — require faculty to upload video to Studio?

☐  External / YouTube video — handling pending the legal opinion (kick-off open item).

☐  Who performs caption QA (students) and how they’re trained/certified.

## Related documents

Phase 3 plan: plans/phase-3-video-captioning.md

Background research §6 (captioning): background-research.md

DPRC prioritization (Phase 4): plans/phase-4-dprc-prioritization.md